MINUTES OF THE WORK SESSION OF MAYOR AND COUNCIL OF THE BOROUGH OF STONE HARBOR HELD IN THE MUNICIPAL BUILDING, October 16, 2018

* * * * * * * * * * * * * * * * * * * *

The meeting was called to order by Mayor Davies-Dunhour at 3:00 p.m.

ROLL CALL                                                PRESENT

Councilmembers

Judith M. Davies-Dunhour, Mayor		Joan Kramar ABSENT

## Suzanne C. Stanford, Borough Clerk		Karen Lane President

## Marcus Karavan, Solicitor	 		Joselyn Rich

Jill A. Gougher, Borough Administrator 	Mantura Gallagher

James Craft, CFO 		 		Charles C. Krafczek

Raymond Parzych

Mayor Davies-Dunhour announced that the meeting was now open. Adequate notice of the meeting was provided by posting a copy of the time and place on the Municipal Clerk’s bulletin board and mailing a copy of same to the Press and the Cape May County Herald on January 6, 2018.

SALUTE TO THE FLAG

PUBLIC SAFETY –

COURT ADMINISTRATOR – Debbie Scott reported things are slowing down, now that Summer is over. One fun thing coming up this month, Stone Harbor kindergarten class come to Court on Friday, October 26th. Judge Birchmeyer is coming to have a talk with them.

FIRE CHIEF –Roger Stanford reported for the month of September, 2018. There were 32 fire calls, 57 EMS calls, both increases from the previous year.  Highlights were 1 mulch fire, 1 elevator rescue, 4 natural gas leaks, 5 arching wires, 18 alarms, 1 carbon monoxide alarm, 1 severe weather stand-by. Update for Council recap on meeting with Marty Pagliughi and Steve Long from the County requesting that we move our police department to County dispatch. We are a little late because they are taking on another town, hoping to have that done by March. Then nothing else before the Summer.  Earliest we can get in will be next Fall.  It is progressing.

POLICE REPORT- Police Chief Schutta –month of September, 2018, 162 motor vehicle stops, 4 adult arrested. Personnel – Most SLEO I and II have finished for the year, remaining SLEO II will continue working until the end of November to supplement the loss of an officer undergoing military training. He may return sometime in April, 2019. Hiring of SLEO II’s for the winter academy training has been completed and we expect 4 Class II’s in the winter academy. Building update, all seems to be on schedule. Doors hung, drop ceilings installed. Scheduled an appointment for the movement of the police radio wiring. Communications meeting tomorrow, phone lines and computer internet.  Monday, October 22nd the South Jersey Gas Company will be conducting a simulated BPU (Board of Public Utilities) drill in the area of 96th Street bridge. Sunset Drive from 95th to 96th street will be closed down. Middle Twp. PD and Fire/Rescue our PD and Fire/Rescue and South Jersey Gas Company will be involved.

Councilmember Parzych reported there was a Public Safety meeting on the 20th of September and some on the items discussed included, bicycles in the business district, cameras in the 2019 budget for bridges and business district. Chief notified the Borough that he plans to step up plain clothes patrols on the beach earlier in the Summer next year.

BEACH PATROL CAPTAIN – Sandy Bosacco – not much to report his time of year. Headquarters cleaned up, equipment has been stored for the winter. One topic to discuss is post labor day lifeguarding. This year we stayed through the week-end after Labor Day. Every municipality does something different. People go the beach after Labor Day more than before, something that should be discussed.

Councilmember Parzych asked Administrator to give a tentative update on the plans for the beach patrol new building. Existing building assessment phase should be completed by year end by Borough Engineer. Second phase, concept design will be included in the 2019 Capital and should take between 1 and 2 months to complete. Third phase will be the design, also included in the 2019 Capital Budget and should take between 8 – 10 months to complete. The final phase, construction would have to put into the 2020 budget and it could take about 6 months for construction.

Work Session, October 16, 2018

OEM –JT Lakose reported we were affected by three storms in September and we saw some widespread flooding. He was able to observe in the 9500 block of Third Avenue first had how the newly installed barricades worked.  Because traffic didn’t go through that area, there weren’t any issues.   All of the grant programs are moving forward. Councilmember Parzych said most of the Summer visitors don’t know where the high points on the island are so when they are warned to move to higher ground, they are not sure where to go. We are going to something to identify the high spots on the island.  Administrator said she is in the process of creating a map that can be posted on our website and sent out to tell visitors where to go depending on the level of flooding.

Administrator – Police Expansion – Plumbing and Electric 95% complete. Wall priming and painting 100%. Ceiling tiles and fixtures, 100%. Gutters and down spots 95% , handing of interior doors 100%, HVAC control 95% Concrete driveways and sidewalks completed by the 19th , overhead doors for the Saliport have been ordered and will take 4-5 weeks. Completion date of the renovation to the existing building scheduled for March 6, 2019.

Administrator – Advised Council yesterday the Annual Recertification for the Community Rating System was filed with the Insurance Agency as required. She sent to all Council the progress report which is part of the requirement. Also sent to all media outlets and posted on our website.

RECREATION & TOURISM – Councilmember Gallagher reported still suffering from the void created when we lost Miranda Duca. Two weeks ago the committee reviewed the applicants for both Recreation and Tourism.  Next week the interviews for Tourism will take place on both Tuesday and Thursday. Recreation will follow shortly thereafter.

Administrator will report on updates. We will be hold our interviews next week for Tourism position, hopeful to have someone on board early November.  As we go through application for Recreation Director hoping to have interviews early November.   She read the current recreation schedule. Reminder of Kids Harvest Festival October 27th. October 31st is 7 Mile Trick or Treating. Island Holiday November 23rd and 24th . Theme White Christmas, currently have 10 registrations for the parade. Working on the advertising. Pet Parade has been scheduled, Santa will participate. Beach Tags will be available for purchase starting Friday on Island Holiday week-end. Recreation & Tourism committee will meet tomorrow morning to go over details.

NATURAL RESOURCES  -Lenore Tedesco –

Borough of Stone Harbor

Natural Resources Report to Work Session

10/16/2018

Stone Harbor Bird Sanctuary

- Winter maintenance and projects are underway at the Sanctuary

  - Holly Path was opened on October 1 to visitors following trail maintenance. This seasonal closure is to help with wildlife usage of the area.

  - NJDEP Clean Shores Program will be at the Sanctuary helping with vegetation management in November and will be coordinated with Public Works.

  - Public Works with assistance and support from volunteers on the Bird Sanctuary Committee continue to work to manage invasive plants in the meadow area on 2nd avenue.

- New trail signage was designed by the Bird Sanctuary Committee and installed by public works.

  - The next round of replacement signage is under design

- Bird Sanctuary Committee met and set out their work plan for next year.

  - Consideration of a management strategy for phragmites in the marshes at the Sanctuary.

  - Educational program and consideration of establishing a “Do Not Plant” list for the borough that includes plants that are harmful to natural resources in the borough.

Beach Sweep

Beach sweep is this Saturday being coordinated by SHPOA, TWI and The Borough.  Meeting at 95th St beach.

Work Session, October 16, 2018

Coastal Resilience

- New Jersey has undertaken a significant effort to craft the New Jersey Coastal Resilience Plan; a plan that looks at natural resources, economic and social infrastructure, and identifies gaps in knowledge and weaknesses that need to be addressed. The plan aims to establish a consistent vision for the coastal zone and seeks to identify resilience strategies and project types that can be implemented in the near term, along with decision support tools to enhance local adaptation.

  - I attended a two day conference on NJ Coastal Resilience planning last week.

  - I am working on the plan development team in the natural resources arena and hope to bring new ideas to the planning process and also back to the island.

Administrator – Discussion on changes Ordinance 1524 – Plastic Bags . Make changes and bring it forward at next Council meeting as an amendment.

(n) Reusable carryout bag" means a carryout bag that is specifically designed and manufactured for multiple reuse, and meets the following criteria:

      - displays in a highly visible manner on the bag exterior, language describing the bag's ability to be reused and recycled;

      - has a handle;

      - is constructed out of any of the following materials:

        - Cloth, other washable fabric, or other durable materials whether woven or non-woven; or

        - 100% recycled PET Plastic and recyclable

        - has a minimum lifetime of 125 uses, which for purposes of this subsection, means the capability of carrying a minimum of 22 pounds 125 times over a distance of at least 175 feet.

Section 19.02 c regarding the definition of acceptable paper bag for single use – should change the recycled content percentage from 40% to 80%.

These changes would match the Avalon Ordinance.

Mayor reported on the meeting with the Chamber on the plastic bags. Very well attended networking meeting for the Chamber to look at be introduced to options for the future.

Tennis Support Building - Report from Engineer on the Support Building by the Recreation Center.  Marc DeBlasio said so far the project is on schedule, contractor has completed the concrete footings and is currently working on the block. Working with the contractor to help with building permits, and submittals coming through our office.

Mayor – shout out to Public Works for the job they did preparing for the bonfire Saturday night. Probably had 200 people throughout the period, amazing turn out.  Good job on how it was set up, got good feed-back, good event.

MOTION TO ADJOURN

## Upon motion of					Councilmember Karen Lane

## Seconded by 						Councilmember Ray Parzych

That the Work Session Meeting of Mayor and Council be adjourned at 3:45 p.m.

Vote					5 Councilmembers	AYE

APPROVED___________________________________, 2018

______________________________________________, Mayor

ATTEST______________________________________, Borough Clerk